## Slide 1
Six Sigma Yellow Belt
‘Automate cleanup of old transaction data to get rid of space issue in dev environment’
Notes: The title should be based on what need to be achieved. Eg. Effort Reduction . Process improvement of.. etc

## Slide 2: Roles & Responsibilities
Define
Measure
Analyze
Improve
Control
Role | Name | Responsibility
Sponsor | Tamal Bhattacharya | MMS CIO
MBB | Pradeep Senapati | Final Signoff as required
Black Belt | Prashant Swaroop | Review & Approve Project
Champion | Soumya Venkatraman | Support & guide YB
Project Lead (YB) | Radhika Sood | Lead the initiative, Accountable for the Project

## Slide 3: Project Details
Define
Measure
Analyze
Improve
Control
Business Domain/Industry | IDC - CIO | Client Name | Accenture
Engagement ID (DMS/MDART) | 10023 | Project Name (EBS) | 40101 - MMS
Project ID (DMS/MDART) | 53688 | Team Size | 50
Client information | Accenture is the client. The project falls under CIO.
Engagement overview | Manage mySales(MMS) is a large enterprise application Salesforce platform-as-a-service, consolidating Sales Cloud, Marketing Cloud and Wave Analytics together with 25K+ users spread across 50+ countries

## Slide 4: Project Charter
Define
Measure
Analyze
Improve
Control
Business Case
Manage mySales is an Enterprise application, using the Salesforce platform-as-a-service, consolidating Sales Cloud, Marketing Cloud and Wave Analytics together.
It is Accenture’s internal project.
As part of development team, we need to create new records (Opportunities, Campaigns, Accounts) on daily basis for research and analysis of bugs and requirements.
We need to do testing as well, for that we need to create new records all the time
So, the dev sandbox has limited storage of 200 MB, and the daily activity can lead to storage space issue.
Due to limited space in Dev environment (200 MB) many times we get ‘Storage limit exception‘ and users cannot add any records further.
Time Consumed:
The deletion of records from the dev environment on average takes 01 hours daily (5 hours a week)
Impact:
‘Storage limit exception’ will not allow the stakeholders to save any records, which will lead to increase in wait time.
Problem Statement
Stakeholders have to manually delete the records consuming 5 hours every week. This has been observed from last 6 months from sep’17 – Dec’17’.
Month Effort: 20 hours
Annual Effort: 240 hours
Goal Statement
To reduce the database deletion effort by 95% by Jan, 2018
In- scope:
In – All objects.
Out – NBM
Metric impacted:
Average database deletion effort

## Slide 5
“AS-IS” Pre-Improvement – Flow Chart
Define
Measure
Analyze
Improve
Control
Choose ‘Insert > Illustrations > Shapes > Flowchart’ menu to create process flowchart
START
END
Storage space > 200MB?
Analysis
Y
Delete records manually
Create new record
N
Record saved?
N
Y
Manual record cleanup takes almost 1 hour daily

## Slide 6: Analysis
Define
Measure
Analyze
Improve
Control
Team has to spend on average 20 hours monthly on the database deletion activity.
Because dev sandbox has limited space of 200MB only
Team gets a storage exception for ‘storage limit exception’ which does not allow users to add new records
There is no existing functionality to automatically delete the records
Notes: 5 Why Analysis, Fish bone diagram

## Slide 7: Post-Improvement - Flow Chart
Define
Measure
Analyze
Improve
Control
Choose ‘Insert > Illustrations > Shapes > Flowchart’ menu to create process flowchart
START
END
Storage space > 175MB?
Analysis
Y
Batch job runs automatically to delete the old records - AUTOMATED
Create new record
N
Record saved?
N
0 efforts consumed
Y
Notes: 5 Why Analysis, Fish bone diagram

## Slide 8: Improvement Plan & Implementation
Define
Measure
Analyze
Improve
Control
Sr. No | Issues | Solution Identified | Detail Activity | Intended outcome | Owner
1 | If the storage space occupied by objects exceeds the sandbox memory, then users get the exception ‘Storage limit exception’ and are not able to add new records | Created new functionality to automatically delete records from any object (selected by stakeholders), thus reducing manual effort. | Using this no effort is required from the user in deletion of records, batch job will itself run and take care of the deletion of records. 1.Created a class “Check_Available_Space” to calc the threshold value, measure the storage space used by the objects and call the batch class. 2.Created a class “Clean_Old_Transaction_Data” which deletes the old transactional data for certain time range. | Batch job automatically deletes the old records. | Radhika Sood

## Slide 9: Improvement Plan & Implementation:
Define
Measure
Analyze
Improve
Control
‘Improved data & Pre-Post Improvement Comparison’
Chart: Effort Count in saving the record
| Feb 1-15 | Feb 16-28 | Mar 1-15 | Mar 16-31 | April 1-15 | April 16-30 | May 1-15 | May 16-31 | June 1-15 | June 16-30
Payload Failure Count | 10 | 10 | 15 | 5 | 16 | 4 | 17 | 3 | 0 | 0
Notes: We can have a Bar graph on this slide to show the pre and post improvement.

## Slide 10: Improvement Plan & Implementation
Effort Reduction(Hours/Month):
Effort Reduction(TargetCompletion):
Define
Measure
Analyze
Improve
Control
Chart: 
| Pre | Post
Series 1 | 10 | 0
Chart: 
| Target | Achieved
% Reduction | 0.6 | 1
‘Improved data & Pre-Post Improvement comparison’
Notes: Optional

## Slide 11: Control phase
Define
Measure
Analyze
Improve
Control
‘Control Chart’
Sr. No | Solution Identified | Control Measures | Reviewer | Frequency | Remarks
1. | Created new functionality to automatically delete records from any object (selected by stakeholders), thus reducing manual effort. | Provided a demo to the development team and created a ppt Only dev team has the rights to make changes. | kavitha.s.hegde | 6 months | NA
Notes: Optional

## Slide 12: Benefits
Tangible Benefits (if any)
Note :
Annual benefit can be derived out of saving opportunity costs (eg., reducing lead time, productivity savings etc., in addition to hard dollar savings
Cost should include salary cost, overhead cost, indirect cost , opportunity cost, etc.
Intangible Benefits (soft savings) to IDC or client
Define
Measure
Analyze
Improve
Control
Step |  | Per Month | Per Annum
1 | Pre improvement effort | 20 | 240
2 | Post improvement effort | 0 | 0
3 | Gross man hour savings (Step1-2) | 20 | 240
4 | One time effort spent on the implementing the improvements |  | 68
5 | Net annual saving in man hours |  | 172
6 | Billing rate per Hour (Update $ rate as applicable) |  | $60
7 | Annual expected business value savings (Step5*6) |  | $103200
8 | Client Savings |  | $103200
Sr. No. | 
1 | Exception will not be generated and space will be reclaimed automatically
2 | User will be able to add the records easily
Client benefit